Pet Health Tracking and Socializing Platform

Initial Product Backlog

Project topic: Pet Health Tracking and Socializing Platform

Student: Antonia Dimitrova (№: 5126568)

Class: S3-CB05

Date: 04/09/2024

- Table of Contents

Table of Contents	2

1.	Introduction	3

2.	User Stories	3

3.	Sprint Focus	4

Sprint 1: 04/09/2024 - 20/09/2024	4

Sprint 2: 21/09/2024 - 11/10/2024	4

Sprint 3: 12/10/2024 - 01/11/2024	4

Sprint 4: 02/11/2024 - 22/11/2024	4

Sprint 5: 23/11/2024 - 13/12/2024	5

Sprint 6: 14/12/2024 - 17/01/2025	5

4.	Prioritization Rationale	5

5.	Estimation Strategy	5

6.	Conclusion	6

# Introduction

The Initial Product Backlog for the Pet Health Tracking and Socializing Platform is designed to organize and prioritize the features necessary to develop a functional web application. The backlog outlines the key user stories and their acceptance criteria to ensure the platform meets user needs. The goal is to focus on core features like user authentication, pet health tracking, and real-time chat, while following Agile principles. This backlog will guide the team through each sprint, refining tasks and priorities as development progresses.

# User Stories

| User Story ID | User Story | Priority | Acceptance Criteria | Estimation (Story Points) |
| --- | --- | --- | --- | --- |
| US1 | As a pet owner, I want to create an account so that I can access my pet's health tracking features. | High | - User can sign up with email and password. - User can log in with correct credentials. - User gets an error message if login/signup fails. | 5 |
| US2 | As a pet owner, I want to add my pet’s details (name, age, breed) so that I can track my pet's specific health metrics. | High | - User can add details for one or more pets. - Data is saved to the database. | 3 |
| US3 | As a pet owner, I want to input my pet's daily health data (food intake, water intake, mood) so that I can track my pet’s health trends. | High | - User can input daily health data for food, water, and mood. - Data is saved correctly in the database. | 8 |
| US4 | As a pet owner, I want to receive alerts if my pet's health data shows any abnormalities (e.g., reduced water intake) so that I can take action quickly. | Medium | - System sends alerts (e.g., notification or email) based on abnormal data input. - Alerts are specific to the pet’s breed and age range. | 8 |
| US5 | As a veterinarian, I want to manage breed-specific health ranges (e.g., average food intake) so that pet owners can track accurate health data. | Medium | - Veterinarian can log in and add breed-specific health information. - Data is visible to all pet owners for their pet's breed. | 5 |
| US6 | As a pet owner, I want to chat with other pet owners to arrange meetups or exchange advice. | Medium | - Users can send and receive real-time messages via the chat feature. - Messages are delivered instantly with no errors. | 13 |
| US7 | As a pet owner, I want to edit my pet’s details (name, age, breed) so that the information remains up to date. | Low | - User can view and edit pet details. - Changes are reflected immediately. | 3 |
| US8 | As a pet owner, I want to log out of my account so that my data remains secure. | Low | - User can log out successfully. - User is redirected to the login page after logout. | 2 |

# Sprint Focus

This section outlines the focus of each sprint based on the prioritization of the user stories. Break down which user stories are addressed in each sprint.

### Sprint 1: 04/09/2024 - 20/09/2024

Focus: User Authentication and Profile Management

- User Stories: US1, US7, US8

- Tasks:

  - Create backend for user registration and login.

  - Implement JWT for authentication.

  - Set up frontend for user profile management.

### Sprint 2: 21/09/2024 - 11/10/2024

Focus: Pet Data Input and Health Tracking

- User Stories: US2, US3

- Tasks:

  - Create database structure for storing pet data.

  - Implement frontend for pet data input and health metrics.

### Sprint 3: 12/10/2024 - 08/11/2024

Focus: Health Alerts and Veterinarian Features

- User Stories: US4, US5

- Tasks:

  - Implement backend logic for health alerts.

  - Build UI for veterinarian health range input.

### Sprint 4: 09/11/2024 - 29/11/2024

Focus: Real-Time Chat System

- User Stories: US6

- Tasks:

  - Set up WebSocket for real-time messaging.

  - Create UI for chat system.

### Sprint 5: 30/11/2024 - 20/12/2024

Focus: Testing, Debugging, and Integration

- User Stories: Testing all

- Tasks:

  - Perform functional and integration testing.

  - Fix bugs and ensure smooth data flow between features.

### Sprint 6: 21/12/2024 - 17/01/2025

Focus: Final Adjustments, Performance Testing, and Presentation Prep

- Tasks:

  - Optimize code and database for performance.

  - Prepare final presentation and demo.

# Prioritization Rationale

In this section, briefly explain why certain user stories are prioritized over others. For example, user authentication (US1) is critical for security, and pet health tracking (US3) is a core feature. Chat functionality (US6) is important but can be addressed after core features.

# Estimation Strategy

The estimation of story points for this project is based on the complexity and effort required for each user story. We have used story points ranging from 1 to 13, where smaller numbers indicate tasks that are easier or faster to complete, and higher numbers represent more complex or time-consuming tasks. Estimations were made by considering factors such as:

- The time required to develop the feature.

- The complexity of the logic and any integration with other systems.

- The effort involved in testing and bug fixing.

We estimate:

- 1-3 points: Simple tasks such as basic forms, small database entries, or frontend adjustments.

- 5-8 points: Medium complexity tasks such as developing API endpoints, implementing key features, or creating simple UI components.

- 13 points: Complex tasks like the real-time chat system, multi-feature integrations, or setting up advanced security layers (e.g., JWT authentication).

# Conclusion

# The Initial Product Backlog outlines the core features and priorities for developing the Pet Health Tracking and Socializing Platform. By focusing on key functionalities in a phased approach over six sprints, we ensure that the platform evolves incrementally and aligns with the users' needs. The backlog will be continually refined as the project progresses, keeping the team focused on delivering the highest value features first. By using Agile methodologies and estimating story points, we will maintain flexibility and responsiveness to any changes or challenges encountered during the development process.