Pet Health Tracking and Socializing Platform

Project plan

Project topic: Pet Health Tracking and Socializing Platform

Student: Antonia Dimitrova (№: 5126568)

Class: S3-CB05

Date: 04/09/2024

- Table of Contents

Table of Contents	2

1.	Customer:	3

2.	Team Members:	3

3.	Current Situation:	3

4.	Problem Description:	3

5.	Project Goal:	3

6.	Deliverables:	4

7.	Non-Deliverables:	4

8.	Constraints:	4

9.	Phasing:	4

10.	Risk Analysis:	5

11.	Testing Strategy:	5

# Customer:

PetPal, a organization dedicated to helping pet owners track their pets' health, provide daily care, and connect with other pet owners for socializing opportunities.

# Team Members:

Name: Antonia Dimitrova
Role: Developer
Email: a.dimitrova@student.fontys.nl

# Current Situation:

Pet owners are often unaware of how their pet's day-to-day behavior, mood, and eating habits affect their overall health. Additionally, many pet owners wish to connect with other pet owners to socialize their pets. While some apps track pet-related information like vet visits, they often lack comprehensive health monitoring and socialization features.

# Problem Description:

The lack of a digital solution that combines pet health tracking and socializing features has created a gap in the market for pet owners. Pet owners are unable to effectively monitor and receive alerts about potential health concerns based on daily parameters such as food and water consumption, mood, and behavior. Additionally, pet owners have limited opportunities to connect and arrange meetups with others for socialization, which is vital for pets’ well-being.

# Project Goal:

The goal of this project is to create a Pet Health Tracking and Socializing Platform where pet owners can:

- Track their pet’s daily health parameters such as food and water intake, mood, and behavior.

- Receive alerts when health issues are detected based on daily input.

- Connect with other pet owners through a chat feature to arrange pet meetups or share advice.

- Provide veterinarians with the ability to add breed-specific health information, including normal ranges for food consumption and mood.

This platform will serve as a tool for both pet owners and veterinarians, creating a bridge between daily health tracking and socializing opportunities, while improving overall pet care.

# Deliverables:

- Documentation:

- UX Feedback Report

- Security Report

- Web Performance Review Document

- Web Application:

  - For Pet Owners:

    - Account creation, login, and profile management

    - Daily input of pet health data (food and water consumption, mood, behavior)

    - Receive alerts if a pet requires care or a vet visit based on daily input

    - Chat with other pet owners to arrange social meetups

    - Add multiple pets with individualized health tracking

  - For Veterinarians/Admins:

    - Manage breed-specific health information

    - Set normal ranges for health metrics based on pet breed and age

- Chat System:

- A real-time chat system for pet owners to communicate with each other, arrange pet playdates, or exchange advice.

- Health Alert System:

  - Automated system to analyze pet health data and send alerts if abnormalities are detected.

# Non-Deliverables:

- Mobile application for tracking (focused on web-based initially)

- Payment system (for future features such as premium vet consultations)

# Constraints:

- The web app must use React for the frontend and Spring Boot for the backend.

- MySQL will be the database for storing user, pet, and health data.

- The system must ensure secure data storage and transmission (especially for sensitive pet health data).

- User authentication must be implemented using JWT.

- The platform must support WebSocket for real-time chat features.

# Phasing:

- Phase 1: Analysis and Planning

- Phase 2: Development

Versions made only for dog owners:

- Version 1: Core Functionality

- User registration and login (SCRUM-2, SCRUM-3)

- Profile management (update profile, add pets) (SCRUM-4, SCRUM-5)

- Track pet food intake (SCRUM-9)

- Track pet water intake (SCRUM-10)

- Track pet mood and behavior (SCRUM-11)

- JWT-based authentication and secure sessions (#)

- Version 2: Health Data Visualization and Alerts

  - View pet health history (data visualization) (SCRUM-11)

  - Food intake alerts (SCRUM-22)

  - Password recovery (#)

  - Database schema for pet health tracking (#)

- Version 3: Veterinarian/Admin Features and Chat

  - One-on-one and group chat (SCRUM-15)

  - Veterinarians can add breed-specific health guidelines (SCRUM-18)

  - Store breed-specific health info (#)

- Version 4: Advanced Alerts and Search

  - Behavior change alerts (SCRUM-23)

  - Disable alerts for specific days (#)

- Version 5: Media Sharing, Admin Controls, and Testing

  - Send images and videos in chats (#)

  - Admin can flag/delete inappropriate content (#)

  - Data encryption and security (#)

  - Role-based access control (user, admin, vet) (#)

  - Functional, compatibility, and penetration testing (#)

Future versions can be implemented for more kinds of pets.

# Planning:

The project planning is in Jira: https://student-team-qnytkner.atlassian.net/jira/software/projects/SCRUM/boards/1/backlog?epics=visible&atlOrigin=eyJpIjoiM2JlZjNhMGVlNWM0NGJlYmFiYTBhMzQ5NDRhNjcyN2EiLCJwIjoiaiJ9.

# Risk Analysis:

| Risk | Prevention Activity | Mitigation Activity | Likelihood | Impact | Risk points |
| --- | --- | --- | --- | --- | --- |
| Unclear Requirements | Thoroughly define requirements with teacher feedback | Regularly review and adjust project scope | Medium | High | 6 |
| Time Management Issues | Set milestones and prioritize critical features | Focus on completing essential features first | High | High | 9 |
| Technical Challenges (Chat System) | Research WebSocket and real-time communication early | Break down the chat feature into smaller tasks | Medium | Medium | 4 |
| Stakeholder Dissatisfaction | Regularly ask for feedback from teachers | Address concerns promptly to align expectations | Medium | High | 6 |
| Data Security Concerns | Implement encryption and follow secure coding practices | Regularly test for vulnerabilities using security tools | High | High | 9 |
| Scalability Issues | Ensure the system is designed with future scalability in mind | Optimize database queries, and review architecture for performance | Low | Medium | 2 |
| Backend-Frontend Integration Delays | Have clear API documentation and frequent communication between teams | Adjust timelines and prioritize essential API endpoints for integration | Medium | High | 6 |
| Compatibility Issues (Browsers/Devices) | Test early on different browsers and devices | Create workarounds for unsupported features, prioritize major platforms | Low | Medium | 2 |
| User Adoption/Engagement | Conduct usability testing and gather feedback from pet owners early | Continuously improve UI/UX based on user feedback | Medium | Medium | 4 |

# Testing Strategy:

- Functional Testing:

  - User Authentication: Ensure smooth registration, login, and profile updates for pet owners and veterinarians.

  - Pet Health Data Input: Verify that users can input daily health parameters and receive accurate alerts based on abnormal input.

  - Chat System: Test real-time communication between users in various scenarios (direct messaging, group chats).

  - Health Alerts: Check if the system properly sends notifications when health abnormalities are detected.

- Compatibility Testing:

  - Test the web app across various browsers (Chrome, Firefox, Safari).

  - Ensure that the platform is responsive on different devices (desktops, tablets, smartphones).

- Security Testing:

  - Validate encryption for sensitive data (pet health and user account information).

  - Ensure JWT-based authentication prevents unauthorized access to user data.

# Configuration project